## Slide 1: ALPINE CHRONICLES POST-MORTEM
Alpine Computing
Josie, Eric, Sophia, Gus, Toby, Riley, Joseph
Sophia Sivula – TL2
Notes: Hello, we are Alpine Computing and this is our post mortem presentation for our video game, Alpine Chronicles. I'm EACH PERSON INTRODUCES THEMSELVES and TL #
Roughly 15 seconds

## Slide 2: Project break down in terms of team members
1a) Eric – Sound Manager & Camera / GitHub Setup
1b) Riley – Save/Load System / Git Setup
2) Sophia – Items & Interactables / MVP
3) Toby – Player Creation / Unity Tests
4) Yoseph – World Manager / Project Manager
5) Gus – Enemy / NPC Creation / Demo Mode
6) Josie – Menus / UI / Platform Release(s)
Sophia Sivula – TL2
Notes: SOPHIA
Our project was broken into individual features for each of the seven team members. Most features had High coupling, and a mixture of high/low cohesion based on the way each individual wrote their script. Each team members features and contributions are as follows: Eric, TL1, was in charge of the sound manager and camera. Riley, our other TL1, created the save and load system for the game. As their team lead task, they set up the GitHub repository for our team, and educated us on how to use it- as a few of us had never utilized GitHub prior to this project. Sophia, our TL2, made the items and interactables for the world. Her team lead task was to create and turn in the minimum viable product. Toby, TL3, tackled the player creation. His team lead task was to teach the team how to develop and run Unity tests. Our TL4, Joesef, manifested into reality the world manager, creating two very in-depth levels for the player to explore. His team lead task was to create and manage the team's charts- including the Gantt, systems analysis, meetings, and overhead tables- as well as maniacally laughing while creating the coding standards for our team to implement. Gus, our TL5, was in charge of creating the enemies and NPCs, even making little sprites that represent each of our team members and Dr. BC. His team lead task was to create a demo mode for the game. And last but not least, Josie, our TL6 , was in charge of creating the menus and UI for the game. Her team lead task was to ensure that the final release of the game is available on multiple platforms. Now, we'll each discuss in more detail our features and contributions.
Roughly 1 min 30 sec. -- 90 seconds

## Slide 3: Sound Design & camera
Created sound effect and music managers
  Created sound effects and music assets
Created camera that follows the player
Eric Woodard – TL1

## Slide 4: Save & Load
Created a manual save feature , to save current instance in game.
Created Auto save, saves every 30 minutes when playing game.
Created a load feature to load saved instance of game.
Riley Walsh – TL1

## Slide 5: items & interactableS
TL task: Created Minimum Viable Product
Created an interactable interface and world interface
Created the computer interactable (collaboration with Gus)
Created the world items
  Apple, Cheese, Health Potion
  Strength Potion
  Speed Potion
  Weapons (including Zelda Master Sword)
  Keys
Sophia Sivula – TL2

## Slide 6: Player
Created player class
Created inventory for the player
Created loading screen
Set up assembly definitions
General game-wide bug fixes
Toby McLenon – TL3

## Slide 7: World Design & project manager
Created world layout
Created static obstacles
  Boxes
  Void
  Doors
Gantt
Coding Standards
Joefish Miller – TL4

## Slide 8: NPCs & Demo Mode
Created non-hostile NPCs for Level 0
Utilizes dynamically rendered dialogue boxes
Created enemies for Levels 1 & 2
Uses two states for gameplay
Demo Mode
Basic principles of pathfinding and AI
A*
SAP2D
Gus Almanza – TL5

## Slide 9: User Interface
Main menu scene
Health bar
Score display
Pause menu
DR.BC mode screen
Have two deliverables for final demo
Readme/ user manual
Josie Wicklund – TL6

## Slide 10: GRASP BREAKDOWN
Creator: Use of Factory pattern (Items)
Information Expert: Level Manager
Low Coupling: Not great...
Controller: N/A
High Cohesion: Yes and No
Joesif Miller – TL4
Notes: We will now be going over our breakdown of the GRASP techniques.
Creator: Factory Pattern satisfies the creator pattern by the controlling case instantiating instances of itself. Joseph created the doors and the fog.
Information Expert: The Level Manager satisfies the information expert by being the only thing that changes scenes, so anything that wants to change scenes has to call the level manager.
Low Coupling: Example of bad coupling: We had one person in charge of music and multiple areas that needed sound effects, so they were all coupled to the sound manager, i.e. content coupling. Also, many of our features relied on other members completing their feature or specific parts for someone else to work. i.e.: sophia had to finish items before toby could make his inventory. The save feature was also highly dependent on game creation, and other player/level features.
Controller: The controller would have been a delegator for the player's actions, but we did not need this so we did not utilize this grasp technique.
High Cohesion: Did and did not. Did not: achieved coincidental cohesion through eric being in charge of both sound design and camera because they aren't related. Worked: Achieved informational cohesion through the player class as everything regarding the player was done through Toby's player class and he was the only one who manipulated the player. All save, autosave, load features are organized and independent of each other. Able to use scripts wherever.
Roughly 2 min 10 sec – 130 seconds

## Slide 11: GRASP BREAKDOWN
Polymorphism: Interactable Interface/ dynamic binding
Pure Fabrication: Interactable Interface
Indirection: N/A
Protected Variations: Default Cases
Joeseph Miller – TL4
Notes: Polymorphism: We had this technique through our interactable interface, which allowed for doors and NPCS and the computer to utilize the interact() function. We also all needed dynamic binding in our code, which is polymorphism.
Pure Fabrication: For this, you go through a 3rd party in solving a problem. Our interactable interface allowed for the player, NPCs, interactables, and doors to each implement their own directions for what happens on an interaction.
Indirection: Another way of not going directly to something, like with pure fabrication. We also did not use this technique.
Protected Variations: We all had some form of implementation, since we all had tests. For example, default cases for in case of errors that might affect us in the future. Ex: Joseph's Level manager, when you change between scenes if you provide a scene that is not specified as a good scene, then it doesn't change the scene at all.
Roughly 1 min – 60 seconds

## Slide 12: If we went back in time...
Add the camera to the player script
Made a more realistic outline for the game given our deadline
  Managing expectations
  Make a schedule for what parts need to be done by when
Reduce coupling by item sounds be part of item, door sounds be part of door, etc.
Gus Almanza – TL5
Notes: If we were to go back in time and do this project again, there a few things we would have done differently. For starters we would have added the camera to the player script, rather than having it be created separately. We had Eric in charge of cameras, while Toby was in charge of the player- which gave unnecessary overlap between the two features that should have been absorbed into one to create higher cohesion.
We also would have made a more realistic outline for the game, given our deadline. We did not realize how long certain features would take to make, as none of us had embarked on a project of this scale before- let alone made a video game. We created a very detailed and extensive game plan, but quickly figured out we would not be able to complete everything we had set out for. This being said, managing expectations is a must that we did not quite understand when we began this project. In the future, to manage reasonable expectations we would make a schedule for what features and parts of the game need to be completed by specific dates. Holding ourselves more accountable in this regard would have greatly benefited our game, especially given how hectic all of our lives are.
The last thing we would change would be to reduce coupling by incorporating item sounds to be part of the object that they are representing. This means Eric would create the sounds and we ourselves would write it into our code for such things as items, door sounds, etc.
Roughly: 1 min 15 seconds – 75 seconds

## Slide 13: what would we change to enhance the learning experience of future students
Set up 2 laptops in CDA and Moscow in their own Zoom meeting to host the stopwatch
Coding standards before majority of coding (by or before TL3 presentation)
  Let BC set the standards
Gus Almanza – TL5
Notes: So, what would we change about this project to enhance the learning experience of future students?
Firstly, to take care of the stopwatch, we would set up 2 laptops, one in CDA and one in Moscow, that would be in their own Zoom call. This way, whichever laptop has Dr. BC at the end of it can share the screen with the stopwatch while the other laptop is set up in front of the presenters.
Secondly, we would have the coding standards be enacted before the majority of the coding is done. We think by or before the team Lead 3 presentation would be the best time. It took a very large chunk of our valuable time to work on the project for just re-working our code to conform to the standards. This could also be accomplished by Dr. BC setting the standards for the whole class.
Roughly 40 seconds – 40 seconds

## Slide 14: Thank You! questions?
Gus Almanza – TL5
Notes: 5 seconds